ASTRONOMY MEDIA FACTORY

# Phase 1–20 Master Architecture,
Certification Baseline & Continuation Roadmap

RC2 Documentary Production Pipeline

Current certified baseline — Phases 1–7 are frozen for the current architecture. Phase 7 is certified, physically read back, publication committed, and downstreamReady = true.

Continuation strategy — Phases 8–20 are not to be rebuilt from scratch. Existing implementations, providers, renderers and publishers are to be audited, wired to the new committed authorities, minimally patched where required, and certified phase-by-phase.

Prepared: 7 August 2026
Version 1.0 — Post Phase-7 Certification Baseline

# Document Control

| Project | Astronomy Media Factory / Drashyam RC2 |
| --- | --- |
| Scope | Complete architecture and implementation continuation plan from Phase 1 through Phase 20 |
| Baseline event | Orion constellation guide — GLOBAL / English |
| Frozen boundary | Phases 1–7 |
| Next active boundary | Phase 8 — Format-Aware Scene Asset Generation |
| Operating principle | Verify and align existing downstream implementation; do not create parallel pipelines |

## Purpose

This document is the master continuation baseline for the Astronomy Media Factory. It consolidates the governing architecture, the certified Phase 1–7 authority chain, the final Phase 7 production evidence, and the exact strategy for taking the existing Phase 8–20 implementation to the new architecture without unnecessary rewrites.

It is intentionally implementation-oriented: every phase has a purpose, authority boundary, expected artifacts, validation expectations, reuse rule, and a verification/alignment plan.

## Source Baseline

Drashyam RC2 Pipeline Development Guide v1.1 Final — phase contracts, authoritative artifact flow, dependency/rerun matrix and downstream integration rules.

Drashyam RC2 Orchestration Code Integration Guide v1.0 — incremental execution sequence, acceptance criteria and frozen rule to reuse working providers/services.

Phase 7 Implementation Handoff and Next Steps — typed committed authority, checksum, publication/readback/recovery, Long/Short isolation and Phase 7 governance.

Drashyam Phase 7 Narration Strategy and Orion Phase 1–6 Package Audit — Orion-specific structural audit and narration authority decisions.

Astronomy Phase 1–7 Family Certification Specification — execution/semantic/quality certification model.

Final 7 August 2026 Orion API response and Phase 7 validation packages — production evidence establishing the frozen Phase 7 baseline.

# Executive Decision

Decision — Treat Phases 1–7 as complete and frozen for functional development. Downstream phases must consume their committed artifacts; they must not reconstruct upstream meaning from loose or legacy JSON.

The next program of work is an integration and certification program, not a greenfield implementation. The repository already contains most downstream capabilities. The objective is to preserve working media services and connect them to the certified authority chain.

Do not redesign or duplicate working visual, TTS, subtitle, FFmpeg, QA or publishing providers.

Do not introduce a second endpoint or a second media pipeline.

Prefer typed committed artifacts over compatibility projections.

Validate lineage and committed state before consuming any upstream authority.

Keep Long and Short independently governed; sharing is explicit, never implicit.

Use startPhaseNo/endPhaseNo and retryFailedOnly for incremental certification.

Treat Phase 7 accepted release candidates as the only narration authority for downstream media work.

Preserve one execution language per run; English and Hindi are separate executions.

# 1. Governing Architecture

## 1.1 Authoritative artifact chain

| Phase | Authoritative artifact |
| --- | --- |
| 1 | execution-context.json |
| 2 | production-event-intelligence.json |
| 3 | viewer-question-bank.json |
| 4 | documentary-blueprint.json |
| 5 | blueprint-certification.json |
| 6 | story-frame-manifest.json |
| 7 | accepted-release-candidate.json (per variant) |
| 8 | scene-asset-manifest.json |
| 9 | long-scene-image-manifest.json |
| 10 | scene-asset-certification.json |
| 11 | hero-manifest.json |
| 12 | thumbnail-manifest.json |
| 13 | gallery-manifest.json |
| 14 | speech-block-manifest.json |
| 15 | audio-manifest.json |
| 16 | subtitle-manifest.json |
| 17 | scene-video-manifest.json |
| 18 | final-video-manifest.json |
| 19 | production-certification.json |
| 20 | publishing-manifest.json |

## 1.2 Non-negotiable rules

Every downstream layer consumes a typed committed authority; it must not rebuild upstream joins from loose JSON.

Builder and validator share canonical checksum semantics; checksum equality alone does not replace semantic reconciliation.

Required, Optional and Deferred claims remain distinct. Deferred claims never become factual narration authority.

Long and Short are independently planned, narrated and rendered. Short is never a truncation of Long.

Operational failures use governed reason codes and deterministic blockers.

Publication follows candidate staging, readback, backup, atomic replacement, committed readback and committed-state evaluation.

Stale lineage must be rejected rather than silently reused.

Provider calls occur only in the phase that owns them: OpenAI in narration realization, Azure Speech in Phase 15, visual providers in visual phases, publishers only in Phase 20.

Compatibility artifacts may remain for existing code, but they are projections, not semantic sources of truth.

## 1.3 Frozen rule for Phase 8 onward

The downstream implementation strategy is: audit → map existing code to the authoritative contract → add the minimum adapter/loader/validator changes → run focused tests → execute the real Orion phase → certify → freeze → continue.

No second visual pipeline.

No replacement of existing Stellarium/image generation services when they already work.

No replacement of Azure Speech/SSML pipeline.

No return to TTS-per-SRT-segment behavior.

No replacement of subtitle alignment, FFmpeg scene rendering or final composition unless a concrete defect is proven.

No replacement of YouTube/Facebook/Instagram publishers; enforce certification gates around them.

# 2. Program Status at the Phase-7 Freeze

| Phase | Purpose | Authority | Current State | Alignment Action | Downstream |
| --- | --- | --- | --- | --- | --- |
| 1 | Load plan / execution context | execution-context.json | Frozen / complete | No functional changes; verify lineage reuse only | 2–20 |
| 2 | Production event intelligence | production-event-intelligence.json | Frozen / complete | Preserve certified knowledge authority and provenance | 3–20 |
| 3 | Viewer curiosity | viewer-question-bank.json | Frozen / complete | No direct narration use | 4–5 |
| 4 | Documentary blueprint | documentary-blueprint.json | Frozen / complete | Blueprint remains structural authority | 5–19 |
| 5 | Editorial validation | blueprint-certification.json | Frozen / complete | Certification blocks invalid downstream structure | 6,7,19 |
| 6 | Story frames | story-frame-manifest.json | Frozen / complete | Deterministic blueprint projection | 7,8,9,14,17 |
| 7 | Narration Studio | accepted-release-candidate.json | Certified / frozen | Only accepted candidates flow downstream | 8,11–20 |
| 8 | Scene asset generation | scene-asset-manifest.json | Existing; re-certify | Wire to Phase 4/6/7 authorities and existing visual adapter | 9,10,17,19 |
| 9 | Long scene images | long-scene-image-manifest.json | Existing; re-certify | Consume Phase 8 authority; reuse valid assets | 10,17 |
| 10 | Scene asset validation | scene-asset-certification.json | Existing; re-certify | Certify required visual set | 11–19 |
| 11 | Hero | hero-manifest.json | Existing; re-certify | Use certified story hook/assets | 19–20 |
| 12 | Thumbnails | thumbnail-manifest.json | Existing; re-certify | Profile-driven platform variants only | 19–20 |
| 13 | Gallery | gallery-manifest.json | Existing; re-certify | Ground captions/assets in certified knowledge | 19–20 |
| 14 | Speech plan | speech-block-manifest.json | Existing; align | Consume accepted narration; no Azure Speech call | 15,16,19 |
| 15 | Real TTS | audio-manifest.json | Existing; align | Reuse Azure Speech; speech-block input | 16–20 |
| 16 | Subtitles/timeline | subtitle-manifest.json | Existing; align | Derive timing after real TTS | 17–20 |
| 17 | Scene videos | scene-video-manifest.json | Existing; align | Reuse FFmpeg/motion renderer | 18–19 |
| 18 | Final video | final-video-manifest.json | Existing; align | Reuse final composition service | 19–20 |
| 19 | QA/certification | production-certification.json | Existing; integrate | Formal evidence package + technical QA | 20 |
| 20 | Publishing | publishing-manifest.json | Existing; integrate | Phase-19 gate; package-only or explicit publish | End |

# 3. Certified Baseline — Phases 1–7

| Phase | Name | Authority | Responsibility | State |
| --- | --- | --- | --- | --- |
| 1 | Load Plan / Execution Context | execution-context.json | Stable plan/execution identity, one language, requested variants/range. | FROZEN / COMPLETE |
| 2 | Production Event Intelligence | production-event-intelligence.json | Source-aware family intelligence with certified knowledge, observation context and provenance. | FROZEN / COMPLETE |
| 3 | Viewer Curiosity Generation | viewer-question-bank.json | Canonical viewer questions and learning objectives; feeds blueprint, not narration directly. | FROZEN / COMPLETE |
| 4 | Documentary Blueprint | documentary-blueprint.json | Authoritative independent Long/Short documentary structure; StoryGraph is compatibility only. | FROZEN / COMPLETE |
| 5 | Editorial Validation | blueprint-certification.json | Certifies structure, coverage, transitions, pause test and Long/Short distinction. | FROZEN / COMPLETE |
| 6 | Creative Intelligence / Story Frames | story-frame-manifest.json | Deterministic production-friendly projection of the certified blueprint. | FROZEN / COMPLETE |
| 7 | Narration Studio V5 / Certified Narration Release | accepted-release-candidate.json per variant | Committed knowledge + planning authority → provider realization → validation → acceptance → certified release candidate. | CERTIFIED / FROZEN |

## 3.1 Phase 1 — Load Plan / Execution Context

Purpose: resolve the selected plan and establish the stable execution identity used by every later phase.

Outputs: selected-plan.json, production-request.json, execution-context.json, pipeline-state.json.

Authority: 01-plan/execution-context.json.

Freeze rule: preserve the existing endpoint, request DTO and execution-ID conventions; do not add a parallel entry point.

## 3.2 Phase 2 — Production Event Intelligence

Purpose: build the authoritative, source-aware astronomy intelligence package for the selected family/event.

Outputs: production-event-intelligence.json, certified-knowledge-context.json, observation-context.json, source-registry.json.

Authority: production-event-intelligence.json.

Scientific, observation and cultural knowledge remain separated with confidence/provenance.

Do not duplicate the Knowledge Foundation; compatibility outputs are projections only.

## 3.3 Phase 3 — Viewer Curiosity

Purpose: create canonical viewer questions and learning objectives that guide the documentary structure.

Outputs: viewer-question-bank.json, question-answer-set.json, learning-objectives.json, question-plan.json.

Authority: viewer-question-bank.json.

Questions are grounded in certified knowledge and are not a direct narration source.

Question count supports but does not dictate the final blueprint.

## 3.4 Phase 4 — Documentary Blueprint

Purpose: build the authoritative Long and Short documentary structure.

Inputs: Phase 2 intelligence/knowledge + Phase 3 questions/objectives.

Outputs: documentary-blueprint.json, knowledge-selection.json, long/short scene indexes, blueprint-build-report.json, compatibility/story-graph.json.

Authority: documentary-blueprint.json.

Long and Short are independent; scene IDs/order are deterministic; Orion profile resolves 12 Long + 4 Short scenes.

StoryGraph is compatibility only. Do not generate narration here.

## 3.5 Phase 5 — Editorial Validation

Purpose: certify the blueprint before downstream story-frame or narration work.

Outputs: blueprint-validation.json, blueprint-certification.json, editorial-contract.json, scene-intents.json, coverage/transition/pause-test reports.

Authority: blueprint-certification.json.

Certification validates coverage, transitions, Pause Test, profile constraints and Long/Short distinction.

Invalid structure is blocked here; downstream phases must not silently repair it.

## 3.6 Phase 6 — Story Frames

Purpose: project the certified blueprint into production-friendly Long and Short scene frames.

Outputs: long/manifest + scenes, short/manifest + scenes, story-frame-projection-report.json, story-frame-manifest.json.

Authority: story-frame-manifest.json.

One Story Frame maps to one certified Blueprint scene; order and knowledge references are preserved.

Story Frames contain narration/visual production context but do not own final narration.

## 3.7 Phase 7 — Narration Studio V5

Purpose: generate, validate, accept, certify and publish natural documentary narration for each requested variant.

Committed Phase 7 Knowledge Authority and Narration Planning Authority are prerequisites.

Long and Short are independently realized by the existing Azure OpenAI provider.

Working narration-v5 artifacts are diagnostics/working state; they are not downstream narration authority.

Final authority: 07-narration/long/accepted-release-candidate.json and 07-narration/short/accepted-release-candidate.json.

Final package includes acceptance records, revision history, narration-manifest.json and narration-certification.json.

Only accepted release candidates may flow to media phases.

## 3.8 Final Phase 7 certification evidence — Orion

| Evidence | Final value | Certification meaning |
| --- | --- | --- |
| Phase status | Succeeded / P7_NARRATIVE_LIFECYCLE_ACCEPTED | Lifecycle converged |
| Generator calls | 2 | 1 Long + 1 Short |
| Provider parsing | Passed | Both responses parsed and mapped |
| Long | Generated / Validated / Accepted | 12 scenes |
| Short | Generated / Validated / Accepted | 4 scenes |
| Publication | Committed | Final 07-narration written |
| Certification | Passed | Release certified |
| Physical readback | Passed | Published state verified |
| downstreamReady | true | Phase 8 may consume narration |

Phase 1–7 freeze — Functional development is frozen. Reopen only for a proven upstream contract defect, not for advisory diagnostics or downstream integration convenience.

# 4. Continuation Strategy — Verify and Align, Do Not Rebuild

The repository already contains most Phase 8–20 capabilities. The continuation program is therefore an integration/certification program, not a greenfield rewrite.

Audit the existing phase entry point, services, DI, provider adapters, outputs, validators and tests.

Classify each current input as authoritative, compatibility, legacy or unsafe reconstruction.

Wire the phase to the correct committed upstream authority.

Add only the minimum typed loader/adapter/validator needed.

Preserve the existing provider/renderer implementation unless a concrete defect is proven.

Validate plan, execution, language, variant, scene lineage and checksums at the boundary.

Run focused tests, then execute the real Orion phase in isolation.

Inspect the complete physical artifact package and canonical validation.

Freeze the phase after certification and proceed.

## 4.1 Definition of aligned

Correct committed authority consumed

Stale/mismatched lineage rejected

Plan-scoped authoritative artifact produced

Long/Short ownership preserved

Provider/source/checksum evidence recorded

Blocking vs advisory validation separated

Retry/reuse supported

Production-shaped Orion evidence exists

No silent legacy fallback when committed authority is supplied

# 5. Visual Production Track — Phases 8–13

| Phase | Purpose | Authority | Primary input boundary | Alignment action |
| --- | --- | --- | --- | --- |
| 8 | Format-Aware Scene Asset Generation | scene-asset-manifest.json | Blueprint + Story Frames + accepted narration | Audit current scene-asset generator / Stellarium / image generation / visual composition adapter. Add CG-A2 media projection only; no second visual pipeline. |
| 9 | Generate Long Scene Images | long-scene-image-manifest.json | Phase 8 asset manifest + Long Story Frames | Reuse existing Long scene image renderers; do not regenerate equivalent valid assets without invalidation. |
| 10 | Validate Scene Assets | scene-asset-certification.json | Phase 8/9 assets + Story Frames | Keep existing validation; certify required visuals, identity, dimensions, checksums and scientific validity. |
| 11 | Generate Hero | hero-manifest.json | Certified story hook + Phase 10 assets | Reuse Hero Asset Intelligence/renderer; preserve hero/thumbnail distinction. |
| 12 | Generate Thumbnails | thumbnail-manifest.json | Blueprint + accepted narration + certified assets | Reuse Thumbnail V9/profile generation; create only requested YouTube/Facebook/Instagram variants. |
| 13 | Generate Gallery | gallery-manifest.json | Certified knowledge + Blueprint + certified assets | Reuse gallery services; preserve knowledge/scene traceability and grounded captions. |

## 5.1 Phase 8 — first downstream audit target

Phase 8 is the first place where the newly frozen Phase 7 narration authority meets reusable media production. It should be treated as the template for all later alignment work.

Inputs: 04-blueprint/documentary-blueprint.json; 06-story-frames/story-frame-manifest.json; 07-narration accepted release candidates.

Outputs: media-project.json, visual-asset-plan.json, visual-generation-requests.json, scene-asset-manifest.json and variant/shared asset folders.

Authority: 08-scene-assets/scene-asset-manifest.json.

Every required scene must have an asset instruction/result; provider/source IDs and checksums must be retained.

Shared assets must be explicit. Long/Short dimensions and aspect ratios must be profile-correct.

Existing visual providers remain: Stellarium, image generation, deterministic infographic/composition services and scene asset services.

## 5.2 Phase 9

Materialize the complete Long scene image set from Phase 8 authority.

Verify image count, readability, dimensions/aspect ratio, scene/source mapping and checksums.

Authority: 09-long-scenes/long-scene-image-manifest.json.

## 5.3 Phase 10

Certify the required visual set before hero, thumbnail, gallery or rendering.

Authority: 10-scene-validation/scene-asset-certification.json.

Required assets missing or invalid must block downstream rendering.

Warnings must not be confused with certified success.

## 5.4 Phases 11–13

Phase 11 Hero authority: 11-hero/hero-manifest.json.

Phase 12 Thumbnail authority: 12-thumbnails/thumbnail-manifest.json.

Phase 13 Gallery authority: 13-gallery/gallery-manifest.json.

These phases should reuse existing renderers and only replace legacy input selection with certified story/knowledge/media authorities.

Their outputs become part of Phase 19 evidence and Phase 20 publishing packages.

# 6. Audio, Timing and Video Track — Phases 14–18

| Phase | Purpose | Authority | Input boundary | Alignment action |
| --- | --- | --- | --- | --- |
| 14 | Speech Plan | speech-block-manifest.json | Accepted narration + Story Frames + Blueprint | Create natural speech blocks; no Azure Speech call; no per-SRT-cue segmentation. |
| 15 | Real TTS | audio-manifest.json | Phase 14 speech blocks + Azure Speech config | Reuse existing Azure Speech/SSML; measure real duration and persist audio identity. |
| 16 | Duration Calibration & Subtitles | subtitle-manifest.json | Real audio + subtitle cue intent + accepted narration | Derive SRT/timeline after TTS; actual audio timing is authoritative. |
| 17 | Motion / Scene Videos | scene-video-manifest.json | Certified visuals + audio + subtitles/timeline + motion | Reuse existing FFmpeg/motion renderer; preserve full traceability. |
| 18 | Final Video Assembly | final-video-manifest.json | Ordered scene videos + subtitles + thumbnail linkage | Reuse final FFmpeg composition; only requested variants mandatory. |

## 6.1 Phase 14 — Speech Plan

Inputs: Phase 7 accepted release candidates, Phase 6 Story Frames, Phase 4 Blueprint.

Outputs: long/short audio-plan.json, speech-block-manifest.json, subtitle-cue-intent.json, scene-audio-linkage.json.

Authority: 14-audio-plan/speech-block-manifest.json.

Only accepted narration is allowed. Speech blocks preserve scene order/text and resolve language/voice profile.

No Azure Speech call occurs here. This phase must not recreate TTS-per-SRT-cue architecture.

## 6.2 Phase 15 — Real TTS

Reuse the existing Azure Speech adapter and SSML pipeline.

Authority: 15-audio/audio-manifest.json.

Audio must be decodable; actual duration, codec, sample rate/channels and checksums are recorded.

Speech blocks map to audio; configured language voice is used.

One execution produces English OR Hindi, never both.

## 6.3 Phase 16 — Duration Calibration and Subtitles

Inputs: Phase 15 audio manifest, Phase 14 subtitle intent, Phase 7 accepted narration, Phase 6 Story Frames.

Outputs: long.srt, short.srt, subtitle-manifest.json, duration-calibration.json, scene-timeline.json, subtitle-validation.json.

Authority: 16-subtitles/subtitle-manifest.json.

Timestamps are monotonic/non-overlapping and final cue remains within actual audio duration.

SRT does not determine TTS segmentation.

## 6.4 Phase 17 — Scene Videos

Reuse existing FFmpeg scene renderer, motion engine and command builder.

Authority: 17-scene-videos/scene-video-manifest.json.

Each scene video has audio/video streams and matches calibrated timing.

Resolution/orientation/frame rate and full traceability must pass.

For Orion, expect 12 Long + 4 Short scene videos when both variants are requested.

## 6.5 Phase 18 — Final Video Assembly

Reuse existing final FFmpeg composition service.

Authority: 18-final-video/final-video-manifest.json.

Final requested files are decodable and contain valid audio/video streams.

Ordered scene IDs match certified structure; duration/dimensions and subtitle identity are recorded.

Do not publish before Phase 19.

# 7. Certification and Publishing — Phases 19–20

## 7.1 Phase 19 — Video QA and Production Certification

Verify technical quality, editorial integrity and end-to-end traceability, then certify or reject the completed production package.

Inputs: all authoritative artifacts from Phases 1–18 plus DocumentaryProductionCertificationEvidencePackage.

Outputs: technical-qa.json, editorial-qa.json, render-verification.json, traceability.json, evidence-package.json, variant-certification.json, production-certification.json, final-qa-summary.json.

Authority: 19-qa/production-certification.json.

FFprobe verifies streams, dimensions and duration.

Scene counts match certified Blueprint/profile; subtitles link to accepted narration.

Hero/thumbnail/gallery validations pass; no repeated narration or metadata leakage.

Traceability reaches plan and knowledge; evidence package validates.

Rejected outputs are not publishing eligible.

Integrate the existing DocumentaryProductionCertifier; do not invent evidence.

## 7.2 Phase 20 — Publishing Package and Optional Publishing

Inputs: Phase 19 certification, Phase 18 final-video manifest, hero/thumbnail/gallery manifests, subtitle manifest and optional publishing metadata.

Authority: 20-publishing/package/publishing-manifest.json.

Keep existing YouTube/Facebook/Instagram publishers.

Phase 19 Certified is a hard gate.

Package-only and Publish modes remain distinct.

Provider result IDs/status are stored; failures are recoverable without regenerating production.

No other publishing platforms are in scope.

Do not auto-publish unless explicitly requested.

First certification run: YouTube private/unlisted, then platform-format review for Facebook/Instagram.

# 8. Dependency and Rerun Matrix

| Changed phase | Invalidate / rerun | Reason |
| --- | --- | --- |
| 1 | 2–20 | Execution context or plan selection changed |
| 2 | 3–20 | Knowledge/event intelligence changed |
| 3 | 4–20 | Viewer questions/learning objectives changed |
| 4 | 5–20 | Blueprint/story structure changed |
| 5 | 6–20 | Editorial certification changed |
| 6 | 7–20 | Story Frames changed |
| 7 | 8–20 | Accepted narration changed |
| 8 or 9 | 10, 17–20; plus 11–13 when dependent | Visual assets changed |
| 10 | 11–20 | Asset certification changed |
| 11 | 19–20 | Hero changed |
| 12 | 19–20 | Thumbnail changed |
| 13 | 19–20 | Gallery changed |
| 14 | 15–20 | Speech plan changed |
| 15 | 16–20 | Audio/measured duration changed |
| 16 | 17–20 | Subtitles/timeline changed |
| 17 | 18–20 | Scene videos changed |
| 18 | 19–20 | Final video changed |
| 19 | 20 | Certification/evidence changed |
| 20 | 20 only | Publishing package/result changed |

# 9. Recommended Execution Sequence from Here

Freeze/tag the current Phase 1–7 baseline and preserve the final Orion 07-narration package as certification evidence.

Audit Phase 8 code against the new authority chain; produce an exact inventory before changing production behavior.

Align and certify Phase 8, then Phase 9 and Phase 10. Do not move to rendering until scene assets are certified.

Audit/certify Phases 11–13 using the already-working hero, thumbnail and gallery services.

Audit Phase 14 carefully: consume accepted narration and produce speech blocks without calling Azure Speech.

Align Phase 15 to the speech-block manifest and certify English first; certify Hindi as a separate execution.

Align Phase 16 so subtitles/timeline derive from actual TTS duration.

Certify Phase 17 scene rendering and Phase 18 final composition with FFprobe evidence.

Integrate the formal Phase 19 DocumentaryProductionCertifier and evidence package.

Run Phase 20 in package-only mode, then YouTube private/unlisted publish mode; enable Facebook/Instagram after platform-format review.

After individual phase certification, run one complete Orion Phase 1–20 execution without bypasses.

Then apply the same certification sequence to representative astronomy families and both supported languages.

# 10. Phase-by-Phase Audit Deliverable Template

For each Phase 8–20 audit, Codex should return the following before implementation:

Exact production entry method and call chain

Repository-relative files/classes/interfaces/DI registrations

Current input artifacts and authority classification

Current output files and output-root behavior

Existing provider/renderer adapter

Current validators and hard/advisory gates

Reuse/overwrite/retry behavior

Tests and production-shaped fixture coverage

Confirmed architectural gaps only

Minimum patch plan

Files expected to change

Real API acceptance criteria

Implementation begins only after the audit confirms the smallest safe patch.

# 11. Acceptance Criteria for the First Full Production Candidate

Existing endpoint and phase numbering unchanged.

Phases 1–7 use the frozen viewer-curiosity, Documentary Blueprint, Story Frame and certified Narration V5 architecture.

accepted-release-candidate.json is the only narration authority consumed downstream.

One execution produces one language with independently governed Long/Short variants.

Phases 8–13 produce validated scene assets, hero, thumbnails and gallery manifests.

Phases 14–16 produce speech blocks, real Azure Speech audio, measured duration and calibrated subtitles.

Phase 17 produces the expected scene-video set; Phase 18 produces valid requested final MP4s.

Phase 19 passes technical QA and formal documentary production certification.

Phase 20 creates a publishing manifest and completes at least a private/unlisted YouTube publication test.

A failed phase can resume without rerunning validated upstream phases.

# 12. Risks and Guardrails

| Risk | Failure mode | Guardrail |
| --- | --- | --- |
| Parallel pipelines | New implementation duplicates a working path | Audit first; adapter before replacement |
| Legacy authority leakage | Downstream reads loose/legacy semantic JSON | Typed committed-state loader; fail closed |
| Stale reuse | Artifact reused after upstream lineage changed | Checksum + lineage validation |
| Long/Short coupling | Short derived by truncating Long | Independent plans/manifests/candidates |
| TTS segmentation regression | TTS generated per SRT cue | Phase 14 speech blocks; SRT after TTS |
| Timing drift | Estimated duration drives media | Actual Phase 15 audio duration governs Phase 16+ |
| Provider overreach | Provider invoked in wrong phase | Provider calls only in owning phase |
| False certification | Warnings interpreted as success | Explicit blocking vs advisory statuses |
| Premature publishing | Publish before formal QA | Phase 19 hard gate in Phase 20 |

# 13. Backlog Items That Do Not Reopen Phase 7

Prompt-quality rubric may still recommend REGENERATE because it expects older prompt-layout sections; advisory only.

Aurora-style quality score remains advisory, not a Phase 7 certification gate.

Knowledge validation unknown-property/unknown-section warnings are schema-hygiene items, not failed gates.

Editorial style repetition can be improved later without changing Phase 7 authority architecture.

Any future Phase 7 content change invalidates Phases 8–20 according to the dependency matrix.

# 14. Final Program Baseline

Certified boundary — Phases 1–7 are complete, frozen and authoritative for downstream production.

Next action — Begin Phase 8 with a repository audit and exact integration map. Preserve existing visual services; align them to the Phase 4/6/7 committed authorities.

Program objective — Certify existing Phases 8–20 one-by-one, then run a complete Orion Phase 1–20 production as the downstream reference implementation.

# Appendix A — Governing Source Register

| Source | Use in this baseline |
| --- | --- |
| Drashyam RC2 Pipeline Development Guide v1.1 Final | Phase contracts 1–20, authoritative artifact flow and dependency/rerun matrix. |
| Drashyam RC2 Orchestration Code Integration Guide v1.0 | Incremental execution, acceptance criteria and frozen reuse rule. |
| Phase 7 Implementation Handoff and Next Steps | Typed committed authority, checksums, publication/readback/recovery, claim partitions and Long/Short isolation. |
| Drashyam Phase 7 Narration Strategy and Orion Phase 1–6 Package Audit v1.0 | Orion structural audit and narration strategy. |
| Astronomy Phase 1–7 Family Certification Specification | Execution, semantic and content-quality certification model. |
| Final Orion Phase 7 API/validation package — 7 Aug 2026 | Production proof that Phase 7 is Succeeded, Accepted, Committed, Certified, physically read back and downstream-ready. |