ASTRONOMY MEDIA FACTORY

# Phase 8–20 Existing Implementation Audit,
New-Architecture Alignment & Certification Plan

Post Phase-7 Freeze — Repository-Based Future Reference

Baseline — Phases 1–7 are frozen and certified. This document starts at the first reusable production boundary: Phase 8.

Primary conclusion — Most Phase 8–20 capabilities already exist in the production runner. The work is predominantly authority alignment, artifact normalization, lineage/checksum hardening, and phase-by-phase certification—not replacement.

Critical exception — Phase 20 currently builds/validates a publishing package but does not invoke the registered YouTube/Facebook/Instagram publishers in this 20-phase runner.

Version 1.0 | 7 August 2026

# 1. Executive Summary

A repository-level audit confirms that the current ProductionPipelineExecutionService already owns executable handlers for every Phase 8 through Phase 20. Existing image generation, hero, thumbnail, gallery, Azure Speech, subtitle, FFmpeg/FFprobe and publishing integrations are registered and largely reusable.

Authoritative executable phase list is owned by ProductionPipelineExecutionService, not the partial RC2 phase registry.

Phases 8–13 already invoke existing visual generation/rendering services.

Phase 15 already invokes Azure Speech through IAzureSpeechClient / speech services.

Phases 17–18 already invoke FFmpeg-based rendering paths; Phase 19 performs QA/probing.

Phase 20 currently performs publishing-package/final-validation behavior only; registered social publishers are not called by this phase loop.

Current retry/resume behavior already exists through start/end phases, retryFailedOnly, overwriteExisting and validation/output reuse.

The main architectural gap is that many downstream phases still consume legacy/compatibility artifacts and old folder semantics instead of a single committed authority per phase.

Phase 8 contains legacy assumptions that must be removed during alignment, including historical fixed scene-count expectations such as 5 Short / 9 Long in Scene Assets V3 paths; counts must come from the certified profile/Story Frames.

Phase 19 must become the formal production-certification gate for all requested variants, and Phase 20 must enforce it before any real upload.

## 1.1 Overall status heat map

| Phase | Capability | Already done | Work remaining | Key observation |
| --- | --- | --- | --- | --- |
| 8 | Format-Aware Scene Assets | Implemented | Medium-High alignment | Existing ISceneAssetsV3Service / visual paths; legacy inputs/count assumptions remain |
| 9 | Long Scene Images | Implemented | Medium | Existing V3/legacy generation and validation; needs Phase 8 authority consumption |
| 10 | Scene Asset Validation | Implemented | Medium | Strong validation exists; normalize authority and certification artifact |
| 11 | Hero | Implemented | Low-Medium | Existing IHeroAssetIntelligenceEngine; project certified hook/input |
| 12 | Thumbnails | Implemented | Low-Medium | Existing IThumbnailAssetIntelligenceService / V9 stages |
| 13 | Gallery | Implemented | Low-Medium | Existing IAstroPulseGalleryService |
| 14 | Speech Plan / Sync | Implemented legacy | High | Must become deterministic speech-block authority from accepted narration |
| 15 | Real TTS | Implemented | Medium-High | Azure Speech exists; must consume Phase 14 speech blocks, preserve scene lineage |
| 16 | Duration/Subtitles | Implemented | Medium | Alignment engine exists; actual TTS timing must be authoritative |
| 17 | Scene Videos | Implemented | Medium | FFmpeg/motion path exists; needs typed composition/traceability |
| 18 | Final Video | Implemented | Medium | Assembly exists; normalize all requested variant ownership |
| 19 | QA/Review | Implemented + certifier available | High | Integrate FFprobe evidence with O2.19 formal certifier |
| 20 | Publishing Package | Package only in runner | High | Add optional real upload after Phase 19 Certified; use existing publishers |

# 2. Confirmed Current Production Architecture

## 2.1 Endpoint and orchestration chain

The existing public production route remains the correct integration surface:

POST /api/content-planning/rc2/batch-generate-from-plans

→ ContentPlanningRc2Controller

→ Rc2ContentPlanningBatchOrchestrator

→ IContentPlanBatchGenerationService / ContentPlanBatchGenerationService

→ ContentPlanProductionExecutionService

→ IProductionPipelineExecutionService

→ ProductionPipelineExecutionService.RunAsync

→ sequential PhaseDefinitions loop (1–20)

The loop is sequential, stops at the first failure, persists phase validation and aggregate manifest state after each phase, and supports reuse/retry semantics.

## 2.2 Current Phase 8–20 handler map

| Phase | Current handler | Current principal behavior |
| --- | --- | --- |
| 8 | PhaseGenerateSceneImagesAsync | Legacy infographic/variant path or ISceneAssetsV3Service |
| 9 | PhaseValidateLongSceneImagesAsync | V3 Long generation or legacy Long-asset validation |
| 10 | PhaseValidateSceneAssetsAsync | Quality validation + normalized scene-approval materialization |
| 11 | PhaseGenerateHeroAsync | IHeroAssetIntelligenceEngine |
| 12 | PhaseGenerateThumbnailsAsync | IThumbnailAssetIntelligenceService internal stages |
| 13 | PhaseGenerateGalleryAsync | IAstroPulseGalleryService |
| 14 | PhaseSceneAudioSyncAsync | Narration/scene alignment and sync artifacts |
| 15 | PhaseGenerateTtsTimelineV1Async | Real TTS via IAzureSpeechClient |
| 16 | PhaseDurationCalibrationV1Async | Audio/timing/subtitle calibration |
| 17 | PhaseMotionLayerV1Async | Scene motion/render artifacts |
| 18 | PhaseVideoAssemblyV1Async | Assembled videos + subtitle burn-in diagnostics |
| 19 | PhaseVideoQaProductionReviewAsync | Technical/video QA + production review JSON |
| 20 | PhaseFinalValidationAsync | Publishing package + approval gate; not social upload |

## 2.3 Existing provider and adapter inventory

| Capability | Existing implementation | Current use |
| --- | --- | --- |
| Image generation | AzureOpenAICinematicImageGenerator and visual-provider bindings | Phases 8–13 |
| Stellarium | StellariumVisualGenerationService and screenshot/capture services | Phase 8 visual source |
| Azure Speech | IAzureSpeechClient → AzureSpeechClient; speech/TTS services | Phase 15 |
| Subtitle timing | SubtitleTtsOptions + VideoAssembly subtitle configuration | Phases 15–18 |
| FFmpeg / FFprobe | IProcessRunner, FfmpegArgumentBuilder, IVideoRenderService, ISceneRenderer | Phases 17–19 |
| Storage | Azure Blob / Public Media Storage services | Registered; not called by current phase loop |
| YouTube | Existing publishing interfaces/implementations | Registered; not called by current Phase 20 runner |
| Facebook / Meta | HTTP clients and publishing services | Registered; not called by current Phase 20 runner |
| Instagram | IInstagramReelPublishService / platform publisher | Registered; not called by current Phase 20 runner |

## 2.4 Existing execution/recovery features we should preserve

startPhaseNo/endPhaseNo are inclusive and support isolated phase runs.

overwriteExisting clears outputs owned by the effective range before regeneration.

retryFailedOnly reads persisted phase validation and verifies required outputs before skipping successful phases.

Successful upstream phases are preserved outside the overwrite range.

dependencyExpansionMode ReadOnly/Rebuild already provides the closest resume/rebuild semantics.

Requested outputs are derived internally from the persisted plan rather than directly from the public request DTO.

Phase 20 can currently be requested independently, but its package/gate must validate prior state.

General content-hash staleness is not consistently enforced downstream today; this is a major new-architecture hardening item.

# 3. New-Architecture Artifact Contract for Phase 8–20

| Phase | Target authoritative artifact | Consumed by |
| --- | --- | --- |
| 8 | 08-scene-assets/scene-asset-manifest.json | Phases 9,10,17,19 |
| 9 | 09-long-scenes/long-scene-image-manifest.json | Phases 10,17 |
| 10 | 10-scene-validation/scene-asset-certification.json | Phases 11–19 |
| 11 | 11-hero/hero-manifest.json | Phases 19–20 |
| 12 | 12-thumbnails/thumbnail-manifest.json | Phases 19–20 |
| 13 | 13-gallery/gallery-manifest.json | Phases 19–20 |
| 14 | 14-audio-plan/speech-block-manifest.json | Phases 15,16,19 |
| 15 | 15-audio/audio-manifest.json | Phases 16–20 |
| 16 | 16-subtitles/subtitle-manifest.json | Phases 17–20 |
| 17 | 17-scene-videos/scene-video-manifest.json | Phases 18–19 |
| 18 | 18-final-video/final-video-manifest.json | Phases 19–20 |
| 19 | 19-qa/production-certification.json | Phase 20 |
| 20 | 20-publishing/package/publishing-manifest.json | End of pipeline |

Migration rule: keep legacy folders/artifacts during transition where existing UI/recovery logic depends on them, but generate them as compatibility projections from the new phase authority rather than allowing multiple semantic sources of truth.

# 4. Phase-by-Phase Existing Implementation vs Required Alignment

## Phase 8 — Format-Aware Scene Asset Generation

Current assessment: Implemented with two active paths: Scene Assets V3 and legacy infographic/variant rendering | Alignment priority: Critical

| Current production handler | PhaseGenerateSceneImagesAsync → GenerateSceneAssetsV3Async / RenderPhase8SceneVisualVariantsAsync / sceneEngine.GenerateEditorialAstronomyInfographicsAsync |
| --- | --- |
| What exists today | Scene Assets V3 service exists; visual variants and legacy infographics are supported; Stellarium/image generation/composition providers already exist. |
| Current/legacy outputs | Current roots include question-engine/scene-approval-v3/{short,long}, scene approval normalization, generated PNGs and media-project/visual-assets style outputs. Current code validates directories after rendering. |
| Target authoritative artifact | 08-scene-assets/scene-asset-manifest.json |
| Target artifact set | media-project.json; visual-asset-plan.json; visual-generation-requests.json; scene-asset-manifest.json; long/scene-assets/*; short/scene-assets/*; shared/reusable-assets/* |

### Confirmed alignment gaps

Current Scene Assets V3 code contains historical fixed expected counts (5 Short / 9 Long in audited paths) rather than deriving 4/12 or other counts from certified Story Frames/profile.

Current phase can source scene text/visual intent from legacy question-engine/scene-approval material instead of the frozen Phase 4/6/7 authorities.

New target artifact scene-asset-manifest.json is not yet the single committed media authority across both old and V3 paths.

Shared asset semantics, provider/source IDs and semantic checksums need one canonical schema.

General downstream staleness/content-hash validation is not consistently enforced.

### Required work

Create a Phase8RuntimeAuthority loader for committed Blueprint, Story Frames and Phase 7 accepted candidates.

Build one media-project/visual-asset-plan projection from certified scene IDs, visual direction, knowledge references and accepted narration.

Route that plan into the existing visual provider/ISceneAssetsV3Service; do not change provider engines.

Replace fixed counts with requested-variant Story Frame counts.

Publish 08-scene-assets atomically and preserve compatibility scene-approval folders as projections.

Add scene/variant/source/provider/checksum/content-identity validation and reuse eligibility.

### Definition of done / certification

Orion run produces exactly 12 Long and 4 Short asset requirements when both variants requested.

Every required scene resolves an asset or governed reusable asset.

No cross-variant leakage; shared assets explicitly flagged.

Manifest checksum/readback pass; provider/source lineage retained.

Phase 9/10 can consume only the Phase 8 manifest without reconstructing question-engine joins.

## Phase 9 — Generate Long Scene Images

Current assessment: Implemented; current phase mixes generation and validation responsibilities depending on selected path | Alignment priority: High

| Current production handler | PhaseValidateLongSceneImagesAsync → GenerateSceneAssetsV3Async(generateLong=true) or legacy long-asset validation |
| --- | --- |
| What exists today | Long-scene image generation already exists and reuses the same visual adapters/generators as Phase 8. |
| Current/legacy outputs | Current scene-approval-v3/long and scene-assets/long image sets/manifests; exact legacy names vary by path. |
| Target authoritative artifact | 09-long-scenes/long-scene-image-manifest.json |
| Target artifact set | scene-01.* … scene-N.*; long-scene-image-manifest.json |

### Confirmed alignment gaps

Current handler name/behavior still reflects validation and legacy V3 generation overlap.

Long requirements must be derived from Phase 8 authority + Phase 6 Long Story Frames, not fixed legacy counts.

Output should be normalized into 09-long-scenes rather than relying on scene-approval folders as authority.

Reuse logic should verify Phase 8 semantic/source checksum before accepting existing files.

### Required work

Make Phase 9 a deterministic materialization/completion step for Long only.

Consume 08-scene-assets/scene-asset-manifest.json and Phase 6 Long frame identities.

Keep the existing renderer; add a thin adapter that writes the target manifest.

Preserve compatibility images/folders but register authoritative paths/checksums under 09-long-scenes.

### Definition of done / certification

Image count equals certified Long scene count.

All files readable, correct aspect ratio/dimensions and non-zero.

Every image maps to one Long scene and Phase 8 source instruction.

Checksum/readback/reuse validation passes.

## Phase 10 — Validate Scene Assets

Current assessment: Implemented and already performs substantial quality validation/materialization | Alignment priority: High

| Current production handler | PhaseValidateSceneAssetsAsync |
| --- | --- |
| What exists today | Existing validation checks file existence/readability, dimensions/aspect ratio, non-zero size, provider success, checksum, scene identity, orientation and missing assets. |
| Current/legacy outputs | Current validation includes scene-approval normalization, image coverage checks and phase-10-validation.json; older runs include shortform-polish/legacy review artifacts. |
| Target authoritative artifact | 10-scene-validation/scene-asset-certification.json |
| Target artifact set | scene-asset-validation.json; asset-checksum-index.json; missing-assets.json; scene-asset-certification.json |

### Confirmed alignment gaps

Validation is currently tied to legacy/V3 folder layouts rather than a single Phase 8/9 authoritative manifest.

Certification semantics need explicit Certified/Rejected status separate from warnings.

Phase 10 should be the only asset gate consumed by Phases 11–19.

Scientific visual requirements must be reconciled against Blueprint/Story Frame requirements, not only file coverage.

### Required work

Refactor input boundary to Phase 8 manifest + Phase 9 Long manifest + Story Frame manifest.

Keep existing file/image validators.

Add exact expected-asset reconciliation, source/scene checksum index and missing-assets evidence.

Publish scene-asset-certification.json as committed authority.

### Definition of done / certification

All requested visual requirements reconcile exactly.

No missing scientific-required visual.

Dimensions, orientation, scene IDs and checksums pass.

Certification committed/read back.

Phases 11–19 block if certification is Rejected.

## Phase 11 — Generate Hero

Current assessment: Implemented; existing Hero Asset Intelligence engine and visual generator are already wired | Alignment priority: Medium

| Current production handler | PhaseGenerateHeroAsync → IHeroAssetIntelligenceEngine |
| --- | --- |
| What exists today | Hero generation service exists, with existing visual renderer/provider and settings. |
| Current/legacy outputs | Current hero folder/story/blueprint/layout-validation/image/normalized hero artifacts vary by legacy implementation. |
| Target authoritative artifact | 11-hero/hero-manifest.json |
| Target artifact set | hero-request.json; hero.*; hero-manifest.json; hero-validation.json |

### Confirmed alignment gaps

Hero instruction may still derive from legacy story/theme fields rather than certified Documentary Blueprint + accepted narration hook.

Manifest schema/path needs normalization and Phase 10 certification linkage.

Hero identity/checksum/source evidence must be explicit.

### Required work

Project hero request from event identity, strongest certified documentary hook, primary object, visual opportunity and approved scientific context.

Reuse IHeroAssetIntelligenceEngine and existing renderer unchanged.

Write normalized hero-manifest and validation; preserve old hero artifacts as compatibility.

### Definition of done / certification

Hero exists/readable; dimensions/profile pass.

Event/subject identity matches Phase 2/4.

Phase 10 certification reference and source/checksum retained.

Hero manifest accepted for Phase 19/20.

## Phase 12 — Generate Thumbnails

Current assessment: Implemented with existing Thumbnail V9/profile intelligence and rendering stages | Alignment priority: Medium

| Current production handler | PhaseGenerateThumbnailsAsync → IThumbnailAssetIntelligenceService |
| --- | --- |
| What exists today | Safe areas, typography, platform profiles and rendering pipeline already exist. |
| Current/legacy outputs | Current thumbnail intelligence, scene manifest and landscape/square/portrait outputs; legacy names may differ by profile. |
| Target authoritative artifact | 12-thumbnails/thumbnail-manifest.json |
| Target artifact set | youtube-long.*; youtube-short.*; facebook-video.*; instagram-reel.*; thumbnail-manifest.json; thumbnail-validation.json |

### Confirmed alignment gaps

Input hook/text/visual claim can still be sourced from legacy narration/story artifacts.

Output variants must be driven by persisted requested outputs/profile, not assumed globally.

Platform identities must remain distinct even when source composition is shared.

Manifest linkage to final variants and certification needs normalization.

### Required work

Build a certified thumbnail instruction from Phase 4 hook, Phase 7 accepted narration, Phase 10 assets and optional Phase 11 hero.

Reuse Thumbnail V9 renderer.

Publish target platform-specific manifest entries with dimensions, source IDs and checksums.

Keep YouTube/Facebook/Instagram only.

### Definition of done / certification

Only requested/profile-required variants produced.

Safe areas/text rules and aspect ratio pass.

Every file has content identity/checksum.

Manifest maps exact platform/variant to asset.

## Phase 13 — Generate Gallery

Current assessment: Implemented; gallery service, composition engine and profile support already exist | Alignment priority: Medium

| Current production handler | PhaseGenerateGalleryAsync → IAstroPulseGalleryService |
| --- | --- |
| What exists today | Existing gallery generation can produce reusable supporting media independently. |
| Current/legacy outputs | Current gallery images, manifests/review artifacts in gallery-oriented folders. |
| Target authoritative artifact | 13-gallery/gallery-manifest.json |
| Target artifact set | gallery-01.* … gallery-N.*; gallery-manifest.json; gallery-validation.json |

### Confirmed alignment gaps

Selection may still originate from old plan/theme inputs rather than certified knowledge/Blueprint scenes.

Captions/alt text need explicit knowledge/scene lineage.

Gallery authority/path/checksum schema must be normalized.

### Required work

Select gallery items from high-value certified knowledge, major documentary scenes, observation guidance and approved cultural context.

Reuse IAstroPulseGalleryService and existing renderer.

Persist scene/knowledge IDs, caption/alt text, dimensions and checksums.

### Definition of done / certification

Configured item count produced.

Each item maps to certified knowledge/scene IDs.

Caption/alt text grounded and safe.

Manifest/validation pass for Phase 19/20.

## Phase 14 — Scene Audio Synchronization / Speech Plan

Current assessment: Implemented in legacy Scene Audio Sync V1 form; materializes narration/scene alignment and sync artifacts | Alignment priority: Critical

| Current production handler | PhaseSceneAudioSyncAsync |
| --- | --- |
| What exists today | Existing sync logic and scene/narration alignment already exist. |
| Current/legacy outputs | Current audio-sync plans and subtitle cue plans; historical layouts include long-en/long-hi/short-en/short-hi plans and cue-plan files. |
| Target authoritative artifact | 14-audio-plan/speech-block-manifest.json |
| Target artifact set | long/audio-plan.json; short/audio-plan.json; speech-block-manifest.json; subtitle-cue-intent.json; scene-audio-linkage.json |

### Confirmed alignment gaps

Legacy sync architecture historically allowed subtitle-sized segmentation to influence TTS.

Current phase must consume only Phase 7 accepted release candidates, not drafts/compatibility narration.

Speech-block identity must preserve Phase 7 scene lineage and variant ownership.

One execution language needs to replace legacy bilingual-in-one-layout assumptions where still present.

### Required work

Build deterministic natural speech blocks from accepted Long/Short narration.

Keep scene boundaries and text lineage; allow multiple subtitle cues to derive later from one speech block.

Resolve language/voice profile and scene linkage here, but do not invoke Azure Speech.

Publish speech-block-manifest as the committed Phase 14 authority.

### Definition of done / certification

No per-SRT-cue TTS segmentation.

Speech text is byte/semantic-equivalent to accepted narration after allowed SSML normalization.

Long/Short and language ownership are exact.

Plan deterministic and committed/read back.

Phase 15 can run from Phase 14 only.

## Phase 15 — Real TTS V2

Current assessment: Implemented and already performs real Azure Speech synthesis | Alignment priority: Critical

| Current production handler | PhaseGenerateTtsTimelineV1Async → IAzureSpeechClient / speech synthesis services |
| --- | --- |
| What exists today | Azure Speech client, SSML builder, English/Hindi voices, pause/break/rate settings and output format are already available. |
| Current/legacy outputs | Current tts/long, tts/short or language-specific narration audio/manifests; exact folder layout varies by legacy convention. |
| Target authoritative artifact | 15-audio/audio-manifest.json |
| Target artifact set | long/narration.*; long/narration-audio-manifest.json; short equivalents; audio-manifest.json |

### Confirmed alignment gaps

Phase 15 must stop deriving segmentation/scene IDs from SRT cues or numeric cue fallbacks.

Known historical failures show cue-count/narration-count mismatch and numeric sceneId lineage; this is a regression risk to remove permanently.

Audio manifests need exact speech-block ID, Phase 7 release-candidate ID, scene/variant/language lineage and provider identity.

Current output layout needs normalization into 15-audio.

### Required work

Consume only Phase 14 speech-block-manifest and variant audio plan.

Reuse existing Azure Speech/SSML code unchanged for synthesis.

Generate one natural audio stream per governed block/variant according to the configured strategy, never one call per SRT segment.

Measure actual duration and record provider ID, codec, sample rate, channels, checksum and content identity.

Add retry-safe block-level diagnostics without changing authority.

### Definition of done / certification

Provider succeeds; all required audio files decodable.

Actual duration measured from produced audio.

Every audio entry maps to Phase 14 speech block and Phase 7 accepted narration.

No numeric cue scene IDs or cross-language leakage.

English certified first; Hindi certified in a separate execution.

## Phase 16 — Duration Calibration and Subtitles

Current assessment: Implemented; existing alignment engine calibrates audio, timing and subtitles | Alignment priority: High

| Current production handler | PhaseDurationCalibrationV1Async |
| --- | --- |
| What exists today | Subtitle adapter, alignment engine, scene timing logic and language line rules already exist. |
| Current/legacy outputs | Current subtitles/*.srt, duration/timeline JSON and legacy calibration outputs. |
| Target authoritative artifact | 16-subtitles/subtitle-manifest.json |
| Target artifact set | long.srt; short.srt; subtitle-manifest.json; duration-calibration.json; scene-timeline.json; subtitle-validation.json |

### Confirmed alignment gaps

Legacy paths may still assume pre-TTS cue plans are timing authority.

Target authority must derive all final timestamps from Phase 15 actual audio duration.

Subtitle text must be reconciled with accepted narration/speech blocks, not only local cue text.

Scene timeline needs explicit scene/audio/subtitle lineage.

### Required work

Use Phase 15 audio manifest + Phase 14 cue intent as inputs.

Calibrate cues against actual audio; preserve natural sentence grouping.

Write final subtitle manifest and scene timeline under 16-subtitles.

Validate monotonicity, overlap, end-of-audio tolerance, readability and exact text lineage.

### Definition of done / certification

All cues monotonic/non-overlapping.

Final cue within real audio duration.

Subtitle text maps to accepted narration.

Timeline totals match audio tolerance.

Manifest committed/read back for Phase 17+.

## Phase 17 — Motion Layer / Scene Videos

Current assessment: Implemented; creates scene motion/render artifacts and uses FFmpeg-based rendering paths | Alignment priority: High

| Current production handler | PhaseMotionLayerV1Async |
| --- | --- |
| What exists today | Existing scene renderer supports pan/zoom, holds, transitions, overlays, aspect ratio, narration audio, subtitle policy and frame rate. |
| Current/legacy outputs | Current video/scenes/{long,short}/scene-*.mp4, motion manifests and FFmpeg command diagnostics; legacy names/layouts vary. |
| Target authoritative artifact | 17-scene-videos/scene-video-manifest.json |
| Target artifact set | long/scene-*.mp4; short/scene-*.mp4; scene-video-manifest.json; scene-composition-results.json; ffmpeg-command-manifest.json |

### Confirmed alignment gaps

Scene composition currently may reconstruct dependencies from legacy folders rather than one typed media project + manifests.

Scene count and ordering must come from certified Story Frames/variant plan.

Traceability across visual → audio → subtitle → scene video needs one canonical result contract.

Shared visuals are allowed but scene videos are language-specific.

### Required work

Build typed scene-composition requests from Phase 8/10 visual authority, Phase 15 audio, Phase 16 timeline/subtitles and Phase 6 Story Frames.

Reuse existing FFmpeg renderer/motion engine.

Publish scene-video-manifest and command/results evidence under 17-scene-videos.

Add FFprobe/readback per scene if not already present.

### Definition of done / certification

Requested scene count exact (Orion 12 Long + 4 Short when both requested).

Every MP4 has video/audio streams and calibrated duration.

Resolution/orientation/frame rate pass.

Full source lineage and checksums present.

Phase 18 consumes only manifest order.

## Phase 18 — Cinematic Final Video Assembly V2

Current assessment: Implemented; assembles videos and subtitle burn-in diagnostics using existing FFmpeg composition | Alignment priority: High

| Current production handler | PhaseVideoAssemblyV1Async |
| --- | --- |
| What exists today | Existing variant composition and FFmpeg services can assemble final media. |
| Current/legacy outputs | Current video/short/final-short.mp4, video/long/final-long.mp4 or similar outputs plus assembly diagnostics. |
| Target authoritative artifact | 18-final-video/final-video-manifest.json |
| Target artifact set | long.mp4 and/or short.mp4; variant-composition-plan.json; variant-composition-results.json; final-video-manifest.json; render-report.json; ffmpeg-command-manifest.json |

### Confirmed alignment gaps

Historical responsibility split sometimes treats Phase 18 as Short assembly while Phase 19 finishes Long; this conflicts with the new architecture.

All requested final variants should be assembled in Phase 18; Phase 19 should certify, not generate.

Final manifest needs exact ordered scene IDs, subtitle identity, dimensions/duration and checksum.

Only requested variants should be mandatory.

### Required work

Normalize Phase 18 ownership to assemble all requested Long/Short variants.

Reuse existing FFmpeg composition service through a typed variant plan.

Move any remaining Long-generation work out of Phase 19 where practical; if compatibility requires temporary overlap, ensure Phase 19 final output is still QA-only semantically.

Publish final-video-manifest atomically.

### Definition of done / certification

Every requested final file exists and is decodable.

Scene order equals certified Story Frame order.

Audio/video streams, dimensions, duration and subtitle linkage valid.

Checksums/content identities recorded.

No unrequested variant blocks completion.

## Phase 19 — Video QA & Production Certification

Current assessment: Implemented technical/video QA; formal O2.19 documentary certifier exists separately and is ready for integration | Alignment priority: Critical

| Current production handler | PhaseVideoQaProductionReviewAsync + available DocumentaryProductionCertifier/O2.19 components |
| --- | --- |
| What exists today | FFprobe/render QA path exists. O2.19 certifier already validates caller-supplied retained production objects without regenerating media. |
| Current/legacy outputs | Current QA/production-review JSON, FFprobe-style technical evidence and legacy production-quality-validation files. |
| Target authoritative artifact | 19-qa/production-certification.json |
| Target artifact set | technical-qa.json; editorial-qa.json; render-verification.json; traceability.json; evidence-package.json; variant-certification.json; production-certification.json; final-qa-summary.json |

### Confirmed alignment gaps

Current Phase 19 may still mix long-video completion with QA in some paths.

O2.19 certifier is not yet fully wired as the authoritative production certification boundary.

Evidence package must reconcile all requested variants, not assume only LongVideo.

Certification must include end-to-end traceability to Phase 1/2 knowledge, Blueprint, accepted narration, visual/audio/subtitle/scene-video/final-video authorities.

### Required work

Make Phase 19 purely verify/certify all requested final variants.

Use existing FFprobe adapter for physical evidence.

Build caller-owned DocumentaryProductionCertificationEvidencePackage from committed phase artifacts.

Invoke O2.19 DocumentaryProductionCertifier; persist variant certification and final production certification.

Treat Certified/Rejected as hard publishing eligibility.

### Definition of done / certification

FFprobe verifies each requested MP4.

Scene counts and subtitle/narration links reconcile.

Hero/thumbnail/gallery validations pass when requested.

Traceability graph reaches plan/knowledge.

Evidence package validates without invented evidence.

production-certification.json status = Certified for publishable run.

## Phase 20 — Publishing Package and Optional Publishing

Current assessment: Publishing-package/final-validation logic exists, but the 20-phase runner currently does not invoke social platform upload services | Alignment priority: Critical

| Current production handler | PhaseFinalValidationAsync (current runner); existing YouTube/Facebook/Instagram publishers registered separately |
| --- | --- |
| What exists today | Existing YouTube, Facebook/Meta and Instagram publishing services, scheduler/token/retry/storage components are already registered. |
| Current/legacy outputs | Current package/gate outputs and approval validation; provider publishing services are registered elsewhere. |
| Target authoritative artifact | 20-publishing/package/publishing-manifest.json |
| Target artifact set | package/youtube-publishing-package.json; facebook-publishing-package.json; instagram-publishing-package.json; package/publishing-manifest.json; results/*-publishing-result.json; publishing-log.json |

### Confirmed alignment gaps

Current Phase 20 is package/gate only; real platform upload is not connected to this phase runner.

Public request DTO does not expose per-platform target selection; platform choice currently comes from persisted plan/configuration.

Phase 19 certification must become a hard precondition.

Package-only vs real Publish mode needs explicit, deterministic behavior using existing publishApproved/plan settings.

Provider result IDs/status and retry-safe publishing results must be persisted without regenerating production.

### Required work

Keep deterministic package creation as Phase 20A.

After Phase 19 Certified and only when publishing is explicitly approved, invoke existing platform publishers as Phase 20B.

Do not add new public endpoint or new platform integrations.

Map final video, thumbnail, subtitles and metadata per platform.

Persist publishing result IDs/status; support retry of failed uploads only.

Start certification with package-only, then YouTube private/unlisted, then Facebook/Instagram.

### Definition of done / certification

Phase 19 status Certified required.

Correct final video/thumbnail/subtitle/metadata mapped per target.

Package-only mode performs zero upload calls.

Publish mode records provider result IDs/status.

Failures recoverable without rerunning Phases 1–19.

Only YouTube/Facebook/Instagram supported.

# 5. Cross-Cutting Alignment Work Required Across Phase 8–20

| Concern | Current state | Required standard |
| --- | --- | --- |
| Committed-state loading | Most downstream phases reuse file existence/validation state but lack a uniform typed committed-state evaluator. | Add phase-specific readback/evaluator for each authoritative manifest; reject identity/checksum mismatch. |
| Artifact ownership | Legacy and new folders can both look authoritative. | Declare one authoritative artifact per phase; compatibility outputs are generated from it. |
| Scene/variant counts | Legacy code contains family/profile assumptions (notably Scene Assets V3 historical 5/9). | Derive counts from Phase 6 Story Frames / certified profile. |
| Staleness | No general content-hash staleness policy is visible in the current endpoint. | Record upstream authority checksums in every downstream manifest and invalidate on mismatch. |
| Long/Short independence | Current services can share physical assets and legacy paths. | Keep independent scene/variant ownership; shared physical assets must be explicit aliases. |
| Language ownership | Historical downstream folders include bilingual layouts. | One API execution = one language; separate runs/sibling plans for English and Hindi. |
| Retry/reuse | Basic retry/reuse already exists. | Upgrade reuse decision from output existence to committed-state + upstream-lineage validity. |
| Publication | Phase 20 package exists but actual social upload is outside the phase loop. | Connect existing publishers behind Phase 19 Certified and explicit publish approval. |
| Evidence | Phase 19 has QA and O2.19 certifier exists separately. | Unify physical FFprobe evidence + documentary certification evidence package. |

# 6. Artifact Inventory — Required Physical Package by Phase

| Phase | Target directory | Required artifacts |
| --- | --- | --- |
| 8 | 08-scene-assets/ | media-project.json; visual-asset-plan.json; visual-generation-requests.json; scene-asset-manifest.json; long/scene-assets/*; short/scene-assets/*; shared/reusable-assets/* |
| 9 | 09-long-scenes/ | scene-01.* … scene-N.*; long-scene-image-manifest.json |
| 10 | 10-scene-validation/ | scene-asset-validation.json; asset-checksum-index.json; missing-assets.json; scene-asset-certification.json |
| 11 | 11-hero/ | hero-request.json; hero.*; hero-manifest.json; hero-validation.json |
| 12 | 12-thumbnails/ | youtube-long.*; youtube-short.*; facebook-video.*; instagram-reel.*; thumbnail-manifest.json; thumbnail-validation.json |
| 13 | 13-gallery/ | gallery-01.* … gallery-N.*; gallery-manifest.json; gallery-validation.json |
| 14 | 14-audio-plan/ | long/audio-plan.json; short/audio-plan.json; speech-block-manifest.json; subtitle-cue-intent.json; scene-audio-linkage.json |
| 15 | 15-audio/ | long/narration.*; long/narration-audio-manifest.json; short/narration.*; short/narration-audio-manifest.json; audio-manifest.json |
| 16 | 16-subtitles/ | long.srt; short.srt; subtitle-manifest.json; duration-calibration.json; scene-timeline.json; subtitle-validation.json |
| 17 | 17-scene-videos/ | long/scene-01.mp4 …; short/scene-01.mp4 …; scene-video-manifest.json; scene-composition-results.json; ffmpeg-command-manifest.json |
| 18 | 18-final-video/ | long.mp4 and/or short.mp4; variant-composition-plan.json; variant-composition-results.json; final-video-manifest.json; render-report.json; ffmpeg-command-manifest.json |
| 19 | 19-qa/ | technical-qa.json; editorial-qa.json; render-verification.json; traceability.json; evidence-package.json; variant-certification.json; production-certification.json; final-qa-summary.json |
| 20 | 20-publishing/ | package/youtube-publishing-package.json; package/facebook-publishing-package.json; package/instagram-publishing-package.json; package/publishing-manifest.json; results/*-publishing-result.json; publishing-log.json |

# 7. Recommended Implementation / Certification Batches

| Batch | Phases | Goal |
| --- | --- | --- |
| Batch A — Visual foundation | 8–10 | Highest priority. Establish media-project/scene-asset authority, Long materialization and scene asset certification. This becomes the template for downstream authority alignment. |
| Batch B — Public visual assets | 11–13 | Thin adapters around existing hero/thumbnail/gallery services using Phase 10 certification and certified story/knowledge inputs. |
| Batch C — Speech architecture | 14–16 | Protect the already-working TTS architecture: accepted narration → speech blocks → Azure Speech → calibrated subtitles. Eliminate SRT-driven TTS lineage permanently. |
| Batch D — Rendering | 17–18 | Build typed composition plans over existing FFmpeg scene/final renderers; normalize all requested variants. |
| Batch E — Certification | 19 | Merge FFprobe physical QA with O2.19 formal documentary production certification. |
| Batch F — Publishing | 20 | Package first; optional real upload second. Reuse existing YouTube/Facebook/Instagram publishers only after Phase 19 Certified. |

## 7.1 Estimated implementation character

Phases 8–10 — Moderate integration work. Existing visual services are strong, but this is the largest downstream authority-boundary change and contains legacy scene-count/folder assumptions.

Phases 11–13 — Mostly adapter and manifest work. Existing specialized services are already present.

Phases 14–16 — Moderate/high integration sensitivity because narration segmentation, real audio timing and subtitle lineage must remain clean.

Phases 17–18 — Mostly orchestration/traceability around existing FFmpeg renderers.

Phase 19 — High-value certification integration; no new rendering provider is needed.

Phase 20 — Package logic exists; real upload integration remains the main missing behavior.

# 8. Phase Audit Template to Use Before Every Codex Implementation Prompt

Find the exact active ProductionPipelineExecutionService handler and all methods it calls.

List every DI service/interface/provider used by that handler.

List exact current input paths and determine whether each is Phase authority, compatibility or legacy.

List exact output paths and all phase validation artifacts.

Identify hardcoded counts, paths, family-specific assumptions and process-relative writes.

Identify current reuse/overwrite/retry behavior and whether stale authority can be reused.

Map each current output to the target artifact package in Section 6.

Identify the smallest typed authority loader/projection required.

Identify validators to retain and only the gaps to add.

Add production-shaped tests using Orion 12 Long / 4 Short and one execution language.

Run the real API for that phase only and inspect physical artifacts.

Freeze the phase only after committed/readback evidence passes.

# 9. Canonical Real-API Certification Pattern

For the current Orion plan, use the same production endpoint and isolate one phase at a time after prerequisites exist:

{
  "year": 2026,
  "regionId": "GLOBAL",
  "language": "en",
  "maxPlans": 1,
  "dryRun": false,
  "useProductionPipeline": true,
  "overwriteExisting": true,
  "retryFailedOnly": false,
  "dependencyExpansionMode": "ReadOnly",
  "startPhaseNo": N,
  "endPhaseNo": N,
  "planId": "baa5af31-4ba9-4d1d-8ef3-0796210a9ed2"
}

Requested media outputs are derived from the persisted plan in the current public DTO; they are not selected directly by the request body. English and Hindi should be certified through separate executions.

# 10. Exit Criteria Before Moving to the Next Phase

Phase handler returns Succeeded with a specific reason code.

Canonical validation/manifest written under the plan root.

Target authoritative artifact exists, parses, is non-empty and passes semantic validation.

All physical files referenced by the manifest exist and are readable/decodable.

Upstream authority IDs/checksums are embedded and reconciled.

Variant/language/scene ownership is exact.

No compatibility artifact is treated as the semantic source of truth.

overwriteExisting=false can reuse only valid aligned artifacts.

retryFailedOnly resumes without rebuilding certified upstream phases.

Real Orion artifact package has been manually reviewed.

Phase is documented as frozen before starting the next implementation prompt.

# 11. Final Recommended Next Action

Start Phase 8 audit now — Do not implement Phase 8 immediately from the roadmap alone. Ask Codex for an exact repository audit of PhaseGenerateSceneImagesAsync, GenerateSceneAssetsV3Async, ISceneAssetsV3Service, visual providers, output paths, scene-count logic, current manifests and validators. Then issue one focused alignment prompt.

The reason to start with Phase 8 is architectural: it is the first reusable production phase and will establish the standard pattern for committed downstream authorities, physical provider results, reuse/staleness and compatibility output projection. Once Phase 8–10 are certified, the remainder should move significantly faster.

# Appendix A — Evidence Basis

| Evidence source | What it establishes |
| --- | --- |
| Current ProductionPipelineExecutionService | Confirms active Phase 8–20 handlers and Scene Assets V3/legacy execution paths. |
| Repository endpoint/phase audit (Pasted text(283)) | Confirms authoritative handler map, provider registrations, retry/reuse behavior and that Phase 20 does not upload. |
| Pipeline Execution architecture analysis | Maps existing CG1 services to CG-A2/CG-A3 target responsibilities for Phase 8–20. |
| Drashyam RC2 Pipeline Development Guide v1.1 Final | Defines target phase purpose, directories, artifacts, authoritative artifact flow and verification checklists. |
| O2.19 documentary-production-certification.md | Confirms formal documentary certifier exists as an architectural certification boundary and does not itself regenerate media. |
| Historical production validation/API artifacts | Confirm existing Phase 8–19 execution, old folder layouts and legacy risks such as TTS cue/scene-lineage mismatch. |

# Appendix B — One-Line Status for Future Reference

| Phase | Current conclusion |
| --- | --- |
| 8 | Exists; needs new media authority, profile-derived counts and committed manifest. |
| 9 | Exists; normalize Long materialization from Phase 8 authority. |
| 10 | Exists; convert current validation into committed scene-asset certification. |
| 11 | Exists; certified input projection only. |
| 12 | Exists; certified input/profile mapping only. |
| 13 | Exists; certified knowledge/scene selection only. |
| 14 | Exists legacy; must become speech-block authority. |
| 15 | Exists real Azure Speech; rewire to Phase 14 blocks and harden lineage. |
| 16 | Exists; real audio timing becomes final timing authority. |
| 17 | Exists FFmpeg/motion; add typed scene-composition authority and traceability. |
| 18 | Exists FFmpeg final assembly; normalize ownership of all requested variants. |
| 19 | QA exists + formal certifier exists; integrate them into one production-certification gate. |
| 20 | Package exists; real social publishing is not connected in current runner and must be wired to existing publishers after Phase 19 Certified. |