At this point, I would officially declare:

ASTROPULSE ASTRONOMY V1
STATUS = COMPLETE

Not perfect.

Not V2.

But complete.

# What We Have Actually Built

You started with:

Single Event

Today you have:

Astronomy Event
      ↓
Questions
      ↓
Scene Planning
      ↓
Long Scenes
Short Scenes
      ↓
Hero Assets
      ↓
Thumbnail Assets
      ↓
Short Narration
      ↓
Long Narration
      ↓
Short TTS
      ↓
Long TTS
      ↓
Short Video
      ↓
Long Video
      ↓
Publishing Ready

This is much bigger than a single feature.

# My Recommendation For Astronomy Domain Closure

Before Astrology:

### Phase 10A

### Astronomy Production Rollout

Not engineering.

Operations.

## Step 1

Generate:

2026 Astronomy Calendar
2027 Astronomy Calendar

and store in DB.

Tables like:

astronomy_events
content_generation_plans

## Event Types

I would cover:

Planet Pairings
Planet Groupings
Planet Parades
Conjunctions
Oppositions
Elongations
Moon Phases
Supermoons
Strawberry Moon
Harvest Moon
Blue Moon
Eclipses
Meteor Showers
Comets
Occultations

## Step 2

Create:

Astronomy Event Discovery Service

using:

Skyfield

and your existing pipeline.

Goal:

Discover Event
↓
Create Content Plan
↓
Create Videos

Automatically.

## Step 3

Batch Test

Not one event.

Not two.

At least:

10–20 events

through the pipeline.

Examples:

Moon Event
Conjunction
Meteor Shower
Planet Grouping
Comet

## Step 4

Publishing Automation

Current:

Generate

Future:

Generate
↓
Review
↓
Approve
↓
Publish

to:

YouTube
Facebook
Instagram

# V2 Backlog

I would create a V2 backlog and freeze V1.

### Short Video V2

Storytelling narration
instead of bullet-point narration

This was your observation and I completely agree.

### Long Video V2

10–13 unique visuals
instead of 6 reused visuals

This will be the biggest quality improvement.

### Hero Asset V2

More event-specific visual selection

### Thumbnail V2

Platform-specific CTR optimization

# When To Move To Astrology

My recommendation:

NOT YET

First:

Generate yearly astronomy calendar
↓
Run 10–20 astronomy events
↓
Verify publishing

Then:

Astronomy Domain = CLOSED

Then:

Astrology

inherits:

Question Engine
Scene Engine
Hero Engine
Thumbnail Engine
Video Engine
Publishing Engine

and only replaces:

Astronomy Intelligence

with:

Astrology Intelligence

# My Final Verdict

The next engineering task is not another video feature.

It is:

Astronomy Event Discovery
Astronomy Calendar Generation
Content Plan Automation
Publishing Automation

Because you now have enough infrastructure to generate content.

The bottleneck has moved from:

Can we generate videos?

to:

How do we automatically discover and schedule hundreds of astronomy events?

And that is exactly where Phase 10 should focus.

Perfect. This is the right next step.

I would not start with database tables yet.

I would first prove that we can discover events reliably.

# Phase 10A.1A

# Astronomy Event Discovery Preview

Goal:

Given a year
↓
Generate all astronomy events
↓
Categorize them
↓
Score them
↓
Determine which are content-worthy

before creating plans or videos.

# New Endpoint

I would create:

POST /api/astronomy-intelligence/discover-astronomy-events

Keep it separate from video generation.

Reason:

Discovery
≠
Content Generation

These are different concerns.

# Request

{
  "year": 2026,
  "regionId": "IN-RJ-UDAIPUR",
  "language": "en",
  "dryRun": false
}

# Output

astronomy-event-preview-2026.json

# Event Categories

### Planet Events

Conjunction
Planet Pairing
Planet Grouping
Planet Parade
Opposition
Elongation

### Moon Events

Full Moon
New Moon
Supermoon
Strawberry Moon
Harvest Moon
Blue Moon
Micromoon

### Eclipse Events

Solar Eclipse
Lunar Eclipse

### Meteor Events

Perseids
Geminids
Quadrantids
Lyrids
Orionids
Leonids
Eta Aquariids

### Special Events

Comets
Occultations
Rare Alignments
Close Passes

# Output Structure

{
  "year": 2026,

  "eventCount": 0,

  "events": [
    {
      "eventId": "",
      "eventType": "Conjunction",

      "title": "",

      "startUtc": "",
      "peakUtc": "",
      "endUtc": "",

      "visibilityRegion": "Global",

      "primaryObjects": [
        "Venus",
        "Jupiter"
      ],

      "contentWorthinessScore": 95,

      "recommendedContentTypes": [
        "ShortVideo",
        "LongVideo",
        "HeroAsset",
        "Thumbnail"
      ]
    }
  ]
}

# Content Worthiness Scoring

This is extremely important.

Not every event deserves content.

Examples:

### Score 95+

Venus + Jupiter close pairing
Total eclipse
Bright comet
Meteor shower peak

### Score 70

Minor elongation
Routine moon phase

### Score 40

Technically interesting
But visually uninteresting

# First Deliverable

I would target:

astronomy-event-preview-2026.json

and see:

How many events?
Which event types?
What quality?

# After That

Phase 10A.1B

astronomy_events

table.

Then:

Phase 10A.2

content_generation_plans

auto creation.

# My Recommendation

Let's first generate:

2026 Astronomy Event Preview

and inspect:

Event Count
Event Types
Content Worthiness

before designing the automation tables.

This will give us the actual data model rather than guessing it.